October 4th

-distribution of work (put this in past tense and pretend like we are done this)

-Create Gannt chart (1-day)

-Brain storm Functionality and methods for implementation (1-day)

-Mock-up, Requirement Analysis, and defining the tools used in the project (1-day)

October 11th

-Create data flow diagram (1-day)

-Design Document Architecture diagrams (1-day)

-Discuss User Interface and graphical implementation (1-day)

-Create empty project and get app started (7-day)

October 18th

-Prepare functionality, data formatting and storage (1-day)

-Code and implement log-in function (7-days)

October 25th

-Code and implement Data Fetching (7-days)

- create logo and design (2-days)

November 7th

-Code and implement Interface formatting (7-days)

-Test app for user experience and document points for improvement (1-day)

November 14th

-Implement feedback and finalize project version(3-days)

-Compile a master PowerPoint for presentation (2-days)

-Present the project to class(1-day)